# EXECUTION STATUS

## Draft

# Hogeye 2026 SEO Execution Status

Last Updated: <!-- YYYY-MM-DD -->

## Purpose

This folder is the single source of truth for Hogeye’s SEO execution work:

what data we’ve pulled

what we’ve decided to build this month

what has been drafted in WordPress

what is still pending review/publish

---

## Current State (High level)

### Phase 1: Data & Baseline

[ ] Benchmark run (GSC/GA4/DataForSEO where available)

[ ] Crawl export available (Screaming Frog) and saved locally

[ ] Planning sheet created and connected

### Phase 2: Planning (Month 1)

[ ] Month 1 allocation picked (target: 5 new + 5 updates)

[ ] Update targets identified (URLs / WP IDs)

[ ] Internal link targets identified (top hub pages + money pages)

### Phase 3: Briefs

[ ] 10 briefs written (5 new, 5 updates)

[ ] Briefs reviewed by human (sanity check: intent, outline, claims)

### Phase 4: AI Draft Generation (local-only)

[ ] Draft bundles generated locally (no WordPress writes)

[ ] Review packets created (HTML + meta + checklist per item)

[ ] All drafts PASS quality gates

### Phase 5: Staged Publishing (WordPress drafts)

[ ] Test publish 1 new piece as draft

[ ] Publish remaining 4 new pieces (draft-only)

[ ] Start updates one-at-a-time (diff + backup + approval)

### Phase 6: Review → Publish Live (separate step)

[ ] Stakeholder review of WP drafts

[ ] Publish approved drafts live

---

## Known Risks / Guardrails

Draft-first always: Nothing goes live automatically.

One-piece-at-a-time: human approval before each WordPress write.

Updates are higher risk: require diff + backup before any change.

No secrets in git: .env, keys, service-account JSON stay uncommitted.